# Lore Hackathon Build Guide (36-Hour Execution Plan)

Extreme detailed phase-wise backend and system build guide.

## Phase 0 – Pre-Hackathon Preparation (Before Event)

Prepare GitHub tokens, MongoDB Atlas, Vultr VM, sample repositories.

Create team ownership matrix: ML, Backend, Extension, Frontend.

Verify PyDriller, Tree-sitter, FastAPI, MongoDB connectivity.

Prepare demo repositories and test ingestion.

## Phase 1 – Repository Intelligence Ingestion

Clone repository locally.

Run PyDriller over full commit history.

Extract commit metadata, authors, timestamps, changed files.

Build file-level statistics and co-change relationships.

Store raw extracted data into MongoDB collections.

## Phase 2 – Feature Engineering

Compute commit frequency score.

Compute bus factor.

Compute recency score.

Compute coupling score.

Compute complexity score using Tree-sitter.

Generate final danger score and label.

## Phase 3 – Expert Ranker

Aggregate author contributions.

Apply 90-day decay function.

Add review participation bonus.

Normalize scores and identify experts.

## Phase 4 – Why Synthesizer

Locate highest impact commit.

Link commit to PR.

Fetch PR description and issues.

Build decision/risk capsule.

Calculate confidence score.

## Phase 5 – MongoDB Atlas Design

Create file_features collection.

Create capsules collection.

Create expert_scores collection.

Create annotations collection.

Create graph_nodes collection.

Add indexes on repo_id + file_path.

## Phase 6 – FastAPI Bob Server

Build /health endpoint.

Build /analyse endpoint.

Build /query endpoint.

Build /annotate endpoint.

Build /graph endpoint.

Build /trace endpoint.

## Phase 7 – VS Code Extension

Open file event.

Call /analyse.

Render sidebar.

Render chat panel.

Display expert and danger data.

## Phase 8 – GitHub Action

Detect changed files.

Call /analyse for each file.

Post automated review comments.

Suggest expert reviewer.

## Phase 9 – Browser Architecture Map

Fetch graph data.

Render D3 graph.

Enable click-to-explain.

Enable variable tracing.

## Phase 10 – Final Demo Preparation

Pre-ingest repositories.

Warm Atlas cache.

Verify latency targets.

Run full demo script multiple times.

## 36-Hour Timeline

Hours 0-6: Infrastructure setup and Atlas.

Hours 6-12: PyDriller ingestion.

Hours 12-18: Danger classifier and expert ranker.

Hours 18-24: FastAPI endpoints.

Hours 24-30: VS Code extension integration.

Hours 30-34: GitHub Action and graph.

Hours 34-36: Demo stabilization.